BBA TECH

Drone AI & Computer Vision

Aerosmart Coastal Monitoring Project

Revised Pricing — Custom AI Algorithms

Excluding FH2 Native Features

March 2026 | CONFIDENTIAL

serdarbatkan@bbateknoloji.com | +90 534 431 87 34
www.bbaflighthub.com

# Overview

This revised proposal excludes use cases already covered by Flight Hub 2's native AI features (People Counting, Vehicle Detection, Boat Detection, and Digital Twin / Change Detection). BBA Tech will focus on delivering custom AI algorithms that go beyond FH2's native capabilities.

# Excluded — Covered by FH2 Native AI

| Use Case | Reason |
| --- | --- |
| People Counting | FH2 Native |
| Vehicle Detection & Counting | FH2 Native |
| Boat Detection | FH2 Native |
| Change Detection (Digital Twin) | FH2 Native |

These can be added later if advanced capabilities beyond FH2 native are needed (zone-based counting, classification by type, AI-powered labeling, etc.).

# Algorithm Pricing

| # | Algorithm | Price (USD) |
| --- | --- | --- |
| PHASE 1 — Detection & Monitoring |  |  |
| 1 | Pet Detection (Restricted Zone) | $1,200 |
| 2 | Parking Utilization & Vehicle Counting | $2,200 |
|  | Phase 1 Subtotal | $3,400 |
| PHASE 2 — Zone Analysis & Anomaly Detection |  |  |
| 3 | Zone Density Analysis | $2,500 |
| 4 | Restricted Zone Intrusion | $2,500 |
| 5 | Anomaly / Incident Detection | $3,000 |
| 6 | Illegal Structure Detection | $3,000 |
|  | Phase 2 Subtotal | $11,000 |
| PHASE 3 — Advanced Analytics |  |  |
| 7 | Shoreline Tracking | $4,000 |
| 8 | Coastal Project Inspection | $3,000 |
| 9 | Aerial Asset Monitoring | $2,500 |
|  | Phase 3 Subtotal | $9,500 |
| INTEGRATION & DEPLOYMENT |  |  |
| 10 | FH2 Cloud Algorithm Integration | $2,500 |
| 11 | Deployment — 2 Sites | $2,000 |
|  | Integration Subtotal | $4,500 |

| Total (9 Algorithms + Integration) | $28,400 |
| --- | --- |

# Timeline

| Phase | Duration |
| --- | --- |
| Phase 1 — Pet Detection + Parking | Week 1-3 → Deploy |
| Phase 2 — Zone Analysis & Anomaly | Week 3-7 → Deploy |
| Phase 3 — Advanced Analytics | Week 7-10 → Deploy |

Total: ~10 weeks | Each phase deployed as completed. Timeline is negotiable.

# Payment Terms

| Milestone | Percentage | Amount |
| --- | --- | --- |
| Contract Signing | 40% | $11,360 |
| Phase 1 Deployment | 20% | $5,680 |
| Phase 2 Deployment | 20% | $5,680 |
| Phase 3 Deployment | 20% | $5,680 |

Payment is due within 14 days of each milestone. All prices in USD.

# AI Update & Maintenance Plans

No maintenance fees until all three phases are fully deployed.

After deployment is complete, monthly maintenance plans are available:

| Feature | Standard — $800/mo | Premium — $1,200/mo |
| --- | --- | --- |
| Bug Fixes | ✓ | ✓ |
| FH2 Compatibility Updates | ✓ | ✓ |
| Minor Feature Additions | ✓ | ✓ |
| Log Analysis Dashboard (www.bbaflighthub.com) | ✓ | ✓ |
| Technical Support | Email (48h) | Priority (12h) |
| AI Model Accuracy Updates | 2x per year | Continuous |
| New AI Model Versions | — | ✓ |
| Major Feature Additions | — | ✓ |
| Performance Optimization | — | ✓ |
| Custom Model Training (Site-Specific) | — | ✓ |

If maintenance is not renewed, the current version remains fully operational. Updates stop.

# GPU Recommendation

Current Dell T2 GPU (RTX A1000, 4GB) can run Phase 1 and 2 with optimizations. For optimal performance across all algorithms, we recommend upgrading to RTX A2000 (12GB) or RTX A4000 (16GB).

# Scope & Responsibilities

BBA delivers:

AI algorithm development and deployment

FH2 Cloud Algorithm integration (subject to API availability)

Docker container packaging and remote deployment to 2 sites

Out of BBA's scope:

Performance issues caused by insufficient GPU hardware

FH2 integration if Cloud Algorithm API access is not provided

Model accuracy without sample footage or labeled data

Drone operations, flight planning, Dock 3 management

Dell T2 server setup, OS, and network configuration

Required from Aerosmart:

FH2 Cloud Algorithm API access and documentation

SSH access to Dell T2

Sample flight footage for model testing and fine-tuning

GPU upgrade to RTX A2000 or higher (recommended)

Serdar Batkan

BBA Tech

serdarbatkan@bbateknoloji.com | +90 534 431 87 34

www.bbaflighthub.com